[ AURIXA SYSTEMS ]. Residual land value & profitability Aurixa Systems {{report.title}} {{project.identity}} 24 UNITS; RESIDUAL LV; STRESS-TESTED.

| Prepared for | {{client.name}} | Client reference | {{client.reference}} |
| --- | --- | --- | --- |
| Prepared by | {{author.name}} | Date of issue | {{document.issueDate}} |
| Document reference | {{document.reference}} | Version | {{document.version}} |

Contents

01    Executive summary

02    Feasibility metrics

03    Assumptions

04    Scheme & yield

05    Revenue

06    Costs

07    Funding & cash flow

08    Programme

09    Sensitivity analysis

10    Risks & mitigations

11    Conclusion

A    Full model

01  Executive summary

Does the scheme work

Executive summary {{report.headline}} {{report.summary}} What this means › {{report.takeaways[0]}} › {{report.takeaways[1]}} › {{report.takeaways[2]}}

02  Feasibility metrics

The headline outcome

| RESIDUAL LAND VALUE | DEVELOPMENT PROFIT | MARGIN ON COST | PROJECT IRR |
| --- | --- | --- | --- |
| {{feasibility.residual}} At 20% hurdle | {{feasibility.profit}} At asking land price | {{feasibility.margin}} Hurdle 20% | {{feasibility.irr}} Ungeared, 30 months |

03  Assumptions

Every input, with its basis and date

Feasibility assumptions Land price; {{assumptions.land}}; Scheme; {{assumptions.scheme}}. Saleable area; {{assumptions.saleable}}; Construction rate; {{assumptions.buildRate}}. Professional fees; {{assumptions.profFees}}; Statutory contributions; {{assumptions.contributions}}. Contingency; {{assumptions.contingency}}; Selling costs; {{assumptions.sellingCosts}}. Finance rate; {{assumptions.financeRate}}; LVR / LCR; {{assumptions.lvr}}. Programme; {{assumptions.programme}}; Hurdle; {{assumptions.hurdle}}. Construction rate is from a quantity surveyor's elemental estimate dated 18 July 2026. Contributions are from the council's current contributions plan and are subject to indexation at the date of the construction certificate.

04  Scheme & yield

What is being built

Product mix and yield

| Product | Count | Avg area m² | Total area m² | Rate $/m² | Avg price | Gross realisation |
| --- | --- | --- | --- | --- | --- | --- |
| {{product}} | {{count}} | {{avgArea}} | {{totalArea}} | {{rate}} | {{avgPrice}} | {{gross}} |
| {{product}} | {{count}} | {{avgArea}} | {{totalArea}} | {{rate}} | {{avgPrice}} | {{gross}} |
| {{product}} | {{count}} | {{avgArea}} | {{totalArea}} | {{rate}} | {{avgPrice}} | {{gross}} |
| {{product}} | {{count}} | {{avgArea}} | {{totalArea}} | {{rate}} | {{avgPrice}} | {{gross}} |
| Total | 24 | 91 | 2,184 | $10,440 |  | $22,985,200 |

Rates are from comparable off-the-plan sales in the precinct over the last nine months, adjusted for level, aspect and completion date.

05  Revenue

Gross realisation

Revenue

| Item | Basis | Amount |
| --- | --- | --- |
| {{item}} | {{basis}} | {{amount}} |
| {{item}} | {{basis}} | {{amount}} |
| {{item}} | {{basis}} | {{amount}} |
| {{item}} | {{basis}} | {{amount}} |
| {{item}} | {{basis}} | {{amount}} |
| Net realisation |  | $21,551,200 |

06  Costs

Every line, grouped

Development costs

| Group | Item | Basis | Amount |
| --- | --- | --- | --- |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
| {{group}} | {{item}} | {{basis}} | {{amount}} |
|  | Total development cost |  | $21,393,472 |

Construction is 57% of total cost, which is why the sensitivity in section nine is dominated by the build rate.

07  Funding & cash flow

Drawdown against programme

Debt drawdown and repayment against programme [ AREA CHART ] {{funding.series}}

30 months, peak debt $11.4m   ·   Source: Aurixa feasibility model   ·   Alt text: Debt peaks at $11.4m in month 24 and is repaid from settlements between months 27 and 30

Funding structure

| Facility | Limit | Rate | Drawn at peak | Purpose |
| --- | --- | --- | --- | --- |
| {{facility}} | {{limit}} | {{rate}} | {{drawn}} | {{purpose}} |
| {{facility}} | {{limit}} | {{rate}} | {{drawn}} | {{purpose}} |
| Peak debt | $12,670,000 |  | $11,400,000 |  |

Peak debt of $11.4m is 49.6% of gross realisation and 53.3% of total development cost, both inside typical senior-debt parameters.

08  Programme

Acquisition to final settlement

Development programme

| {{when}} |  | {{what}} {{detail}} |
| --- | --- | --- |
| {{when}} |  | {{what}} {{detail}} |
| {{when}} |  | {{what}} {{detail}} |
| {{when}} |  | {{what}} {{detail}} |
| {{when}} |  | {{what}} {{detail}} |
| {{when}} |  | {{what}} {{detail}} |

09  Sensitivity analysis

The three inputs that matter

Sensitivity

|  | Base | Build +5% | Revenue −5% | Programme +6 mths | Upside |
| --- | --- | --- | --- | --- | --- |
| Total cost | $21.39m | $22.03m | $21.39m | $21.65m | $21.39m |
| Net realisation | $21.55m | $21.55m | $20.47m | $21.55m | $22.63m |
| Development profit | $3.38m | $2.74m | $2.30m | $3.12m | $4.46m |
| Margin on cost | 17.4% | 14.1% | 11.8% | 16.0% | 22.9% |
| Against 20% hurdle | Below | Below | Below | Below | Above |
| Residual land value | $3.72m | $3.12m | $2.68m | $3.48m | $4.74m |

10  Risks & mitigations

What could break it

Risks & mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| {{risk.description}} | ▲ MEDIUM | {{risk.mitigation}} |
| {{risk.description}} | ▲ MEDIUM | {{risk.mitigation}} |
| {{risk.description}} | ▲ MEDIUM | {{risk.mitigation}} |
| {{risk.description}} | ▲ MEDIUM | {{risk.mitigation}} |
| {{risk.description}} | ▲ MEDIUM | {{risk.mitigation}} |

11  Conclusion

Proceed, revise or abandon

CONCLUSION CONFIDENCE: {{REPORT.CONFIDENCE}} {{report.conclusion}} {{report.conclusionRationale}} Next steps 1. {{report.conclusionActions[0]}} 2. {{report.conclusionActions[1]}} 3. {{report.conclusionActions[2]}}

APPENDIX A

Full model

Line-level model output supporting the summaries above.

| Line | Description | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |
| {{line}} | {{description}} | {{qty}} | {{rate}} | {{amount}} |

Important information

Disclaimer, privacy and terms

Disclaimer

{{legal.disclaimer}}

Privacy

{{legal.privacyNotice}}

Terms of use

{{legal.terms}}